POS Production Readiness and Global Benchmark Report

Project: Janova Suite POS / Restaurant POS application

Date: June 9, 2026

Workspace: /Applications/XAMPP/xamppfiles/htdocs/pos_restaurant

Scope: Backend POS API, mobile waiter/cashier/kitchen/customer flows, owner reporting endpoints, receipt PDF generation, server print queue, inventory checks, payments, tenant authorization, and scenario coverage for cafes, takeaway shops, drinks-only shops, and restaurants.

Executive verdict: The system is functionally strong for a controlled pilot or staging production trial, but it is not yet ready for wide unattended production rollout across mixed restaurant types without closing the gaps listed in this report.

The core lifecycle passed automated real-life scenario testing: order creation, KDS send, kitchen ready status, send to cashier, cash/card payment, paid-scope receipt PDF generation, print job queue, print claim, printed status, stock consumption, owner dashboard support, customer takeaway checkout, table move, and split tender.

The biggest readiness risks are cashier-only takeaway table handling, physical hardware confirmation beyond API print-job status, offline/local-first guarantees compared with Toast/Square/Oracle/NCR, and missing or partial advanced modules such as reservations, labor scheduling, native delivery marketplaces, gift cards, deep loyalty campaigns, and full load testing.

1. Verification Summary

Verification item

Result

Evidence

Full Laravel test suite

PASS

php artisan test: 62 tests passed, 584 assertions, duration 1.93s.

New production scenario test

PASS

tests/Feature/PosProductionScenarioTest.php: 7 named shop scenarios, 176 assertions.

Receipt generation

PASS with correct scope

Paid receipts must use /api/mobile/orders/{id}/receipt?scope=paid. The default full receipt after payment represents remaining due and can show 0.00.

Print lifecycle

PASS at API queue level

Each scenario created a receipt print job, claimed it by device UUID, moved it to printing, then marked it printed.

Physical printers and card terminals

NOT physically validated

The API validates printer endpoints and device profiles, but this run did not use real Epson/ESC-POS printers, cash drawer hardware, or payment terminals.

Flutter mobile UI / dashboard UI

Not part of this run

The tested evidence is backend/API behavior. Final launch still needs device UI acceptance testing on waiter, cashier, kitchen, owner, and customer apps.

2. Global POS Benchmark

The comparison below uses current official/vendor sources available on June 9, 2026. The selected systems represent major restaurant POS platforms used globally or regionally at scale: Toast, Square for Restaurants, Lightspeed Restaurant, Clover, TouchBistro, Oracle MICROS Simphony, NCR Aloha, SpotOn, Foodics, Loyverse, and PAR.

Benchmark POS

Relevant public feature signals

Comparison to this project

Toast POS

Restaurant POS, dine-in/takeout/delivery/online ordering, payments, inventory, loyalty, email/SMS marketing, integrations, KDS, handhelds, kiosks, multilocation, payroll/scheduling, router cellular backup, and offline mode where staff can keep taking orders and payments while tickets print or route to hardwired KDS. Sources: Toast restaurant POS, Toast offline mode.

This project covers the core order/KDS/payment/receipt flow, inventory consumption, loyalty earning, owner reporting, devices, and print queue. It does not yet match Toast in mature offline behavior, payroll/scheduling depth, native marketing suite, commercial hardware validation, and enterprise support operations.

Square for Restaurants

Food and beverage POS for full service, quick service, bars, coffee shops, online ordering, table and seat management, KDS, team management, live sales reporting, 24/7 support, kiosk/hardware ecosystem, customer directory, loyalty, and offline payments. Sources: Square Restaurants POS, Square offline payments.

This project is competitive on API lifecycle coverage and tenant scoping, but Square is ahead on hardware/payment maturity, self-service ecosystem, polished offline payment operations, and broad small-business tooling.

Lightspeed Restaurant

Inventory management, customizable menu, adjustable floorplan, kitchen display, staff profiles, hardware, mobile service, takeout/delivery, contactless ordering, bill splitting, payments, and remote access. Source: Lightspeed Restaurant features.

This project covers menus, products, tables, KDS, bill/payment splitting, branch stock, owner reports, and hardware profiles. It needs stronger UI workflow validation, floor plan polish, reservations, and offline/terminal maturity to match Lightspeed.

Clover Restaurant POS

Order entry, table management, inventory tracking, kitchen display integrations, delivery-service integrations, online ordering, loyalty/customer management, POS hardware options, and app ecosystem. Source: Clover food and beverage POS.

This project covers restaurant-specific order flow and server print queue well. Clover is ahead on packaged hardware, app marketplace, payment acquiring, and simpler setup for small merchants.

TouchBistro

All-in-one restaurant management with POS, reporting, payments, staff management, floor/table management, menu management, tableside ordering, customer-facing display, inventory, labor, KDS, profit management, loyalty, marketing, gift cards, online ordering, and reservations. Source: TouchBistro platform.

This project covers the core restaurant workflow but is not yet at TouchBistro depth for reservations, customer-facing display, labor management, profit management, and polished iPad-like FOH experience.

Oracle MICROS Simphony

Enterprise cloud POS with more than 200 integrations, offline mode, 24/7 support, online and in-house operations, mobile order/pay, loyalty, kiosks, staff UX, Oracle payments, KDS, labor management, reporting/analytics, table management, multilingual and multicurrency support, and scale across many countries. Source: Oracle Simphony POS.

This project has a good modern Laravel API foundation, but Oracle is far ahead for enterprise scale, global localization, BI integrations, multi-kitchen KDS tooling, kiosk support, and validated offline operations.

NCR Aloha

End-to-end restaurant technology for quick service and table service, online/digital ordering, contactless ordering/payment, loyalty/marketing, menu updates, real-time mobile alerts, forecasting, in-store/takeout/curbside/pickup/delivery integration, handheld POS, offline payments, reporting, and analytics. Source: NCR Aloha overview.

This project covers many modern cloud POS basics, but Aloha is ahead for mature restaurant hardware, offline continuity, forecasting, drive-thru/enterprise operations, and decades of operational edge cases.

SpotOn

Cloud restaurant POS, flexible interface, table/menu management, cellular backup, multi-unit management, advanced modifiers, guest data, reporting, alerts, online ordering, Fresh KDS, reservations/waitlist, marketing, loyalty, gift cards, labor, tip management, payroll integrations, and inventory integrations. Source: SpotOn restaurant POS.

This project is close on core POS/KDS/print/payment APIs and tenant scoping, but SpotOn is ahead on cellular backup, integrated guest/reservation stack, payroll/tips, and commercially managed onboarding/support.

Foodics

Cloud POS/RMS, pay at table, customer display, Foodics Pay, self ordering, waiter app, online ordering, KDS, accounting, business intelligence, CRM, menu engineering, real-time reporting, inventory, suppliers/purchasing/transfers, roles, promotions, loyalty, coupons, gift cards, integrations, table management, coursing, multiple payments, and order splitting. Source: Foodics features.

This project has especially relevant overlap for Egypt/MENA: tables, KDS, receipts, ETA/fiscal export, inventory, roles, and payments. It still needs stronger pay-at-table, self-ordering/kiosk, gift cards, promotions automation, accounting, and business intelligence depth.

Loyverse

Small-business POS with back office, dashboard, kitchen display, customer display, employee management, multi-store, inventory, loyalty, and restaurant/cafe use cases. Source: Loyverse features.

This project already exceeds a simple POS in tenant scoping, fiscal/export and richer restaurant API lifecycle, but Loyverse is simpler and more mature for quick small-shop setup and user-friendly receipt/hardware workflows.

PAR / Brink ecosystem

Restaurant management software and hardware across front/back of house, drive-thru, ordering, payments, loyalty, integrations, partner ecosystem, enterprise tablets/terminals, and KDS. Source: PAR solutions.

This project is not yet a PAR-level enterprise stack. It needs enterprise hardware certification, open integration ecosystem, drive-thru support, and deeper multi-location operations.

3. Feature Matrix

Feature area

Top POS expectation

This project status

Production note

Order entry

Fast counter and table order entry with modifiers, notes, discounts, and item changes.

Strong

Mobile staff order API supports products, quantities, modifiers, raw modifiers, notes, item/order discount, coupons, and adding items after cashier state.

Table service

Table status, floor/table transfer, split checks, seat/table awareness.

Strong core, UI pending

Dine-in table release after full payment passed. Table move passed in the big restaurant scenario. Visual floor-plan UI needs acceptance testing.

Cashier-only takeaway

Cashier can ring, take payment, print receipt, hand over item without waiter/kitchen/table friction.

Works, but with table caveat

Cashier-only takeaway paid and printed successfully. Staff-created takeaway still requires a table_id and can leave a virtual counter table occupied after payment.

KDS

Orders route to kitchen/bar by station, kitchen updates prep/ready/served, FOH sees status.

Strong core

Send-to-KDS, item ready, ready-for-cashier, and KDS filtering passed. Station routing and prep-time analytics are not fully proven.

Payments

Cash, card, wallet, split tender, item-level payment, terminal attempts, offline handling, refunds.

Good API, hardware/offline pending

Cash/card split tender passed. Payment attempts and provider validation exist. Real terminal capture and offline card risk handling still require field tests.

Receipts

Paid receipt, reprint, itemized lines, paid amount, taxes, business/fiscal fields, printer routing.

Good, with scope gotcha

Use scope=paid for normal final paid receipts. Default full receipt after payment shows remaining due, which may be 0.00.

Print queue

Queued jobs, device claim, retries/failures, printed confirmation, kitchen tickets and receipts.

API queue passes

Receipt print job queue/claim/printed passed. Real printer status, paper-out, network loss, and retry monitoring need hardware testing.

Customer ordering

Customer can order takeaway/delivery, track order, and pay/settle at pickup or online.

Core takeaway works

Customer takeaway checkout without table passed and avoided virtual table occupancy. Online payment integration is not complete.

Owner dashboard

Sales, order count, AOV, branch performance, payment mix, low stock, active tables, KDS backlog, cashier queue.

Backend strong

Dashboard summary and date-range owner receipt tests pass. Frontend visual/workflow testing remains required.

Inventory

Finished product and recipe ingredient stock, low-stock alerts, purchase, transfer, count, adjustment, wastage.

Strong backend

Order creation blocks unavailable product stock. Inventory operations are tested for receiving, transfer, count, adjustment, and wastage.

Tenant security

Branch and restaurant isolation for staff, owners, customers, receipts, payments, and inventory.

Strong

Tests cover cross-branch payment, receipt, item history, inventory transfer, products, suppliers, and permissions.

Offline operations

Orders/payments continue during network outage with safe sync/replay and clear limitations.

Foundation only

Client mutation id replay prevents duplicate charge. Full local offline app queue, conflict handling under real outage, and offline payment risk process remain open.

Reservations / waitlist

Host stand, reservations, waitlist, guest seating, table turn analytics.

Gap

No complete reservations/waitlist workflow observed.

Labor/payroll/tips

Scheduling, time clock, shifts, payroll exports, tip pooling/tip-outs.

Partial

Employees, attendance and shifts exist, but not enough to match Toast, Square, TouchBistro, SpotOn, or Oracle labor tooling.

Marketing/loyalty/gift cards

CRM, loyalty, campaigns, coupons, gift cards, segments, marketing automation.

Partial

Customer records, loyalty earning, coupons/discount structures exist. Full gift card, campaign, segmentation, and loyalty redemption lifecycle needs more work.

Fiscal/compliance

Tax profiles, receipt numbering, local fiscal exports/submission as required.

Strong for current backend scope

VAT recalculation, fiscal profile management, ETA receipt export and submission queue are tested.

Load and rush-hour resilience

High ticket volume, many devices, print contention, network interruption, long service windows.

Not proven

No load, soak, or concurrent device simulation was run in this report.

4. Real-Life Scenario Test Results

All seven scenarios below were executed through the automated feature test tests/Feature/PosProductionScenarioTest.php. Each scenario completed a paid order and a receipt print job. The print result means API-level print queue completion, not physical paper verification.

Scenario 1: Small Cafe Shop - Dine-in Table Service

Actor cycle

Customer sits -> waiter opens table -> waiter adds item/note -> waiter sends order to KDS -> kitchen marks item ready -> waiter sends order to cashier -> cashier takes cash -> cashier generates paid receipt PDF -> cashier queues receipt print -> printer device claims job -> job marked printed -> owner dashboard can include paid order.

Expected real shop behavior

Normal small cafe table-service flow where one waiter, one barista/kitchen user, and one cashier are involved.

What happened

Order became paid. Payment status became paid. Paid receipt total was greater than zero when using scope=paid. Print job moved queued -> printing -> printed. Dine-in table status returned to open after payment.

Result

Pass for controlled production flow.

Readiness note

Needs UI/device confirmation on the actual waiter, kitchen, and cashier apps.

Scenario 2: Big Cafe Shop - Dine-in With Split Tender

Actor cycle

Customer order was entered by waiter, sent to KDS, marked ready, sent to cashier, paid with split cash/card tender, then receipt PDF and print job were completed.

Expected real shop behavior

Higher-volume cafe may have more checks and mixed payment methods. Split tender must not leave order partially paid.

What happened

Split tender completed. Order status paid. Payment status paid. Receipt printed through queue. Table returned to open.

Result

Pass for split tender API flow.

Readiness note

This did not simulate true rush-hour concurrency, printer contention, or multiple simultaneous cashiers.

Scenario 3: Drinks-Only Shop - Cashier-Only Takeaway

Actor cycle

Customer orders drink at counter -> cashier creates takeaway order -> no waiter -> no kitchen/KDS required -> cashier takes cash -> cashier generates paid receipt PDF -> receipt print job queued, claimed, and marked printed -> cashier hands drink to customer.

Expected real shop behavior

A drinks-only counter should not need waiter or kitchen. Cashier must ring, print, collect payment, and hand over product quickly.

What happened

The order became paid and receipt printing completed. However, staff-created takeaway currently still requires a table_id. The virtual counter table remained occupied after the paid takeaway order.

Result

Pass for money/receipt flow, but operational caveat.

Production impact

For takeaway-only or drinks-only shops, this should be fixed before rollout or handled with a dedicated non-table counter order endpoint. Otherwise the counter/table UI may show stale occupied state even though the order is paid.

Scenario 4: Takeaway Cafe - Counter Order With Barista/KDS

Actor cycle

Cashier creates takeaway order -> cashier sends to KDS/barista -> kitchen/barista marks ready -> order sent to cashier -> cashier records payment -> paid receipt generated -> receipt print job completed -> product handed over.

Expected real shop behavior

Useful for a coffee shop where cashier takes order, barista prepares, cashier hands over.

What happened

KDS route, payment, paid receipt, and print job all passed.

Result

Core flow passes, same staff-takeaway table caveat applies.

Production impact

Use customer/takeaway order path where possible, or update staff takeaway to work without a physical table and to clear virtual counters.

Scenario 5: Small Restaurant - Dine-in Waiter, Kitchen, Cashier

Actor cycle

Customer sits -> waiter enters restaurant order -> order sent to kitchen -> kitchen marks ready -> waiter sends to cashier -> cashier takes payment -> paid receipt PDF -> receipt print job completed -> table opens for next guest.

Expected real shop behavior

Normal small restaurant service with separate waiter, kitchen, and cashier roles.

What happened

Order status paid. Payment status paid. Receipt printed at API queue level. Dine-in table returned to open.

Result

Pass.

Readiness note

Needs field validation with real kitchen screen, real receipt printer, and cashier drawer process.

Scenario 6: Big Restaurant - Table Move and Split Tender

Actor cycle

Waiter opens dine-in table -> waiter moves order to another table -> KDS receives order -> kitchen marks ready -> waiter sends to cashier -> cashier settles with split cash/card tender -> paid receipt generated -> print queue completed -> moved-to table opens after payment.

Expected real shop behavior

Larger restaurants commonly move guests, combine operational steps, and accept split/mixed tenders.

What happened

Table move preserved active order flow. Split tender completed as paid. Receipt and print job completed. Final table status was open.

Result

Pass for backend/API logic.

Readiness note

Does not prove seat-level split checks, course firing by seat, service charge/tip-out rules, or high-concurrency floor operation.

Scenario 7: Takeaway Restaurant - Customer Pickup Order

Actor cycle

Customer places takeaway order in customer portal -> order has no table -> kitchen receives order through KDS flow -> kitchen marks ready -> cashier records pickup payment -> paid receipt PDF -> print job completed -> customer receives takeaway product.

Expected real shop behavior

Takeaway restaurant can accept customer-facing pickup orders without using a dining table.

What happened

Customer order had table_id = null. KDS, cashier payment, receipt PDF, and print job completed. No table remained occupied.

Result

Pass and preferable path for pure takeaway.

Readiness note

Online payment and order status notifications still need full production validation.

5. Role-by-Role Production Readiness

Role

What is ready

What is not fully ready

Waiter

Can create dine-in orders, add items, use notes/modifiers, send to KDS, move table, send ready orders to cashier, return/refund/change items with rules.

Needs mobile UI field testing, seat-level/coursing polish, rush-hour concurrent waiter validation, and clear exception flows.

Cashier

Can settle full and split payments, item-level payments, generate paid receipt, create/claim/complete print jobs, handle cashier-only takeaway at API level.

Needs no-table counter order path or virtual table cleanup, real terminal integration, cash drawer close/open procedure, receipt scope UX hardening.

Kitchen / Barista

Can receive KDS orders and mark items ready. KDS filtering hides refunded/canceled items and supports returned/remake logic.

Needs station routing, prep timers, bump-screen UX validation, physical kitchen display hardware testing, and production alerting for missed tickets.

Owner / Manager

Can see owner summary data, branch performance, payment mix, active tables, cashier queue, KDS backlog, low stock, date-range receipt, branch device settings, fiscal profile.

Needs final dashboard UI acceptance, scheduled reports, deeper payroll/tips, alerts, profit analytics, and multi-branch performance load testing.

Customer

Can authenticate by OTP, view restaurants/products, place takeaway orders, see orders/loyalty, and trigger pickup flow that avoids table dependency.

Needs online payment capture, notifications, delivery integrations, customer-facing receipt UX, and refunds/customer support flows.

6. Production Blockers and Fix Priority

Priority

Issue

Why it matters

Recommended action

P0

Staff takeaway orders require table_id and can leave virtual counter tables occupied after payment.

Drinks-only and takeaway-only shops should not manage fake tables. A stale occupied counter can confuse cashier workflow and reporting.

Add a staff counter/takeaway order endpoint that accepts branch_id without table_id, or update staff takeaway payment completion to release virtual tables consistently.

P0

Receipt scope is easy to misuse.

Default full receipt after a paid order can show 0.00 due. Cashiers usually expect a paid receipt showing purchased items and amount paid.

Cashier UI should call scope=paid for final receipts. Consider changing endpoint defaults after paid order, or expose explicit "Bill / Paid receipt / Reprint" buttons.

P0

No physical printer/card terminal validation in this run.

API job status is not the same as printed paper, opened drawer, or captured terminal payment.

Run field tests with actual receipt printer, kitchen printer/display, cash drawer, and payment terminal under normal, paper-out, network-loss, and retry cases.

P0

No load/concurrency proof.

Large cafes/restaurants fail differently under 50+ active tickets, multiple devices, print contention, and network jitter.

Add load tests for concurrent order creation, KDS updates, payments, receipt generation, and print job claiming.

P1

Offline is only partially proven.

Top systems document offline orders/payments/KDS behavior. This project has idempotency and sync metadata but not a fully validated offline mobile queue.

Define offline capability limits, persist local mobile actions, replay with conflict policy, and test internet outage recovery.

P1

Advanced restaurant modules are incomplete.

Reservations, waitlist, labor scheduling, payroll/tips, gift cards, marketing campaigns, kiosk, delivery marketplace, and deep loyalty are expected by top platforms.

Prioritize by target market. For small cafes/takeaway, fix counter flow and hardware first. For big restaurants, add reservations, labor, and advanced checks.

P1

UI acceptance testing is missing from this report.

Backend may pass while staff still struggle during service if screens are slow, unclear, or too many taps.

Run role-by-role Flutter and dashboard acceptance tests on real devices with the exact cycle in this report.

7. Readiness by Business Type

Business type

Readiness rating

Reason

Go-live condition

Small cafe dine-in

Pilot ready

Core waiter/KDS/cashier/receipt/table release flow passed.

Validate mobile UI and physical printer/card/cash drawer.

Big cafe

Staging ready, not full production

Split tender and KDS passed, but high concurrency and multiple printers/devices were not load-tested.

Run rush-hour load and device contention tests.

Drinks-only shop

Needs counter-flow fix

Cashier-only ring/pay/receipt/print passed, but staff takeaway needs a table and leaves virtual counter occupied.

Implement no-table counter order or virtual counter cleanup.

Only takeaway cafe

Works with caveat

KDS/barista and cashier flow passed. Staff-created takeaway table issue remains.

Use customer/takeaway path or fix staff takeaway endpoint.

Small restaurant dine-in

Pilot ready

Waiter, kitchen, cashier, payment, receipt, and table release passed.

Field test hardware and UI with actual staff.

Big restaurant

Staging ready, not full production

Table move and split tender passed. Missing load, seat-level, reservations, labor/tips, and advanced service workflows.

Add load tests and advanced table-service modules before broad deployment.

Only takeaway restaurant

Best current fit if using customer/order-without-table path

Customer-created takeaway order without table passed through KDS, cashier payment, receipt, and print queue.

Add online payment/status notifications and hardware validation.

8. Recommended Next Engineering Steps

1	
      Fix counter/takeaway order model: allow staff cashier order creation without table_id, or explicitly support virtual counters and release them after payment for takeaway/drinks flows.

2	
      Harden receipt UX: make final receipt use paid scope by default after payment, keep bill/remaining-due scope separate, and add clear reprint behavior.

3	
      Run hardware field test: real receipt printer, kitchen printer/display, cash drawer, card terminal, failed printer, paper-out, disconnected device, duplicate claim, retry, and printed audit trail.

4	
      Add load tests: concurrent 50, 100, and 250 ticket simulations with KDS updates, payments, receipts, and print jobs.

5	
      Run role UI acceptance: waiter, cashier, kitchen, owner, and customer apps on real devices, using the seven scenario scripts above.

6	
      Define offline policy: what can happen offline, what cannot, how risk is shown to staff, how conflicts are replayed, and how failed payments are reconciled.

7	
      Prioritize modules by target segment: for small cafe/takeaway, finish counter flow and hardware; for big restaurants, add reservations, labor/tips, seat/coursing, and manager approvals.

9. Source Links

•	
      Toast Restaurant POS: https://pos.toasttab.com/restaurant-pos

•	
      Toast Offline Mode: https://support.toasttab.com/en/article/Using-Toast-in-Offline-Mode

•	
      Square for Restaurants: https://squareup.com/us/en/point-of-sale/restaurants

•	
      Square Offline Payments: https://squareup.com/help/us/en/article/7777-process-card-payments-with-offline-mode

•	
      Lightspeed Restaurant Features: https://www.lightspeedhq.com/pos/restaurant/features/

•	
      Clover Food and Beverage POS: https://www.clover.com/pos-solutions/food-beverage

•	
      TouchBistro Platform: https://www.touchbistro.com/

•	
      Oracle MICROS Simphony: https://www.oracle.com/food-beverage/restaurant-pos-systems/simphony-pos/

•	
      NCR Aloha Overview: https://www.docs.ncr.com/restaurant/aloha-pos/about/overview

•	
      SpotOn Restaurant POS: https://www.spoton.com/restaurant-pos/

•	
      Foodics Features: https://www.foodics.com/rms-features/

•	
      Loyverse Features: https://loyverse.com/features

•	
      PAR Solutions: https://partech.com/solutions/

10. Local Evidence Files

•	
      tests/Feature/PosProductionScenarioTest.php - added seven scenario production test.

•	
      app/Http/Controllers/Api/Mobile/OrderMobileController.php - staff order, KDS send, send-to-cashier, payment, receipt generation.

•	
      app/Http/Controllers/Api/Mobile/KDSController.php - KDS active orders and item status updates.

•	
      app/Http/Controllers/Api/PrintJobController.php - print job store, claim, update.

•	
      app/Http/Controllers/Api/Customer/CustomerPortalController.php - customer takeaway checkout without table.

•	
      app/Http/Controllers/Api/OwnerDashboardController.php - owner summary, payment mix, branch performance, KDS backlog, cashier queue.

Report generated from local code inspection, automated test execution, and official/vendor POS source research on June 9, 2026.